Documentation on Skills Exchange Website: HourFlow

Table of Contents

HourFlow: Skills Exchange Website	2

Functional Requirements	3

Non-Functional Requirements	4

HourFlow Development Timeline	5

Tech Stack for HourFlow	10

# HourFlow: Skills Exchange Website

HourFlow is an intuitive website that uses a ‘time bank’ concept which entails individuals to exchange services with time instead of money. Individuals deposit time by offering services or skills to others and withdraw time by receiving services in return. The platform takes live location data from users and limits service availability to a defined radius, ensuring that exchanges happen locally and efficiently. By promoting time-based exchanges, HourFlow encourages active participation in the community and fosters cooperation and volunteering.

Key Features:

- Time as Currency:

The core concept where users deposit time by offering services and withdraw time by receiving services, with every hour of service valued equally. This time-based currency model fosters community service by encouraging individuals to actively participate in helping one another, leading to a supportive network where skills are shared freely and needs are met without the barrier of financial costs.

- Mutual Exchange:

Users offer skills or services to others and, in return, can request services they need, facilitating a balanced exchange and encouraging collaboration among members.

- Live Location and Distance-Based Services:

HourFlow takes live location data to show available services within a specific radius. This ensures users can easily connect with service providers in their local area, making exchanges more practical and community-focused.

- Service Quality Ratings and Reviews

After each service exchange, client can rate and review the individual based on factors like skill level, punctuality, and professionalism. This feedback system ensures quality control and helps users choose trusted service providers.

- Partnerships with Local Businesses: Collaborating with local businesses to offer discounts and promotions can create mutually beneficial relationships, driving user engagement and supporting the local economy.

Benefits for Clients:

- Cost-Effective Services: Clients can access a wide range of services without the financial burden typically associated with hiring professionals, as they are exchanging time rather than money.

- Access to Diverse Skills: The platform connects clients with individuals who possess various skills, allowing them to find the right person for their specific needs, from simple tasks to specialized services.

- Flexible Scheduling: Clients can arrange services based on their availability and preferences, creating a more personalized experience.

- Quality Assurance: Through the rating and review system, clients can choose service providers based on past performance, ensuring a higher quality of service.

Benefits for Individuals Providing Services:

- Earn Time hours: Service providers can earn time hours that can be redeemed for services they need, allowing them to benefit from the platform without any monetary investment.

- Skill Development: By offering their services, individuals have the opportunity to practice and refine their skills, gaining experience that can be valuable for personal or professional growth.

- Community Engagement: Providing services fosters a sense of belonging and connection to the community, as individuals actively participate in helping others and building relationships.

- Recognition and Rewards: Service providers can earn achievement badges, discounts and ratings, boosting their profiles and showcasing their skills, which can lead to more opportunities and requests for their services.

- Flexibility and Autonomy: Individuals can choose the services they want to offer and set their schedules, giving them the freedom to manage their time according to their availability and preferences.

Future prospects:

- Integration of Learning and Development: Incorporating workshops and training programs that allow users to earn time credits can promote skill enhancement and lifelong learning, adding value to the platform and attracting more participants.

# Functional Requirements

1. User Registration and Profile Management:

- Users can sign up and create a profile.

- Users can edit their profile information, including skills offered, availability, and location.

2. Time Banking System:

- Users can deposit time by offering services and withdraw time by receiving services.

- The system tracks each user's time hours and updates it in real time.

3. Service Exchange:

- Users can search for available services based on location and skill type.

- Users can request services from others and offer their services in return.

5. Ratings and Reviews:

- Clients can rate individuals after service exchanges based on quality, professionalism, and punctuality.

- The system displays average ratings on user profiles to help others make informed decisions.

6. Achievement Badges:

- Users can earn badges for milestones, such as completing a certain number of service hours or participating in workshops.

- Badges are displayed on user profiles to encourage engagement.

7. Discounts and Promotions:

- Users with a certain number of hours can access discounts at partner businesses.

- The system tracks eligibility for discounts based on time hours.

# Non-Functional Requirements

1. Performance:

- The platform should load within 3 seconds for optimal user experience.

- It should support a minimum of 1,000 concurrent users without degradation in performance.

2. Scalability:

- The system should be designed to scale easily to accommodate growing numbers of users and services.

3. Security:

- User data must be securely stored and protected against unauthorized access.

- The platform should implement secure authentication methods (e.g., two-factor authentication).

4. Usability:

- The interface should be intuitive and easy to navigate for users of all technical skill levels.

- Help documentation or tutorials should be available to assist users in understanding how to use the platform.

5. Reliability:

- The platform should have an uptime of 99.9% to ensure availability for users.

- Data backup and recovery procedures should be in place to prevent data loss.

# HourFlow Development Timeline

Sprint 1: UI/UX Design

Duration: 1 week

Tasks:

- Wireframe key pages (user registration, service exchange, profile management, and ratings).

- Design user flows for service requests, time banking transactions, and profile updates.

- Conduct usability testing with initial designs.

Deliverables:

- Wireframes and mockups

- Interactive prototypes

- Final UI design

Sprint 2: Initial user Registration and Profile Management

Duration: 2 weeks

Tasks:

- This is where frontend and backend go hand-in-hand. I should basically make login and signup pages, add validation for input fields, password encryption and authentication. Here, I should also have integration with database by setting up backend API for user registration.

- Develop profile management features for users to edit skills, availability, and location.  Basically, this also goes hand-in-hand. I should make a frontend profile page where user information is displayed. Here, the information should be fetched and displayed and edited through API endpoints.

Deliverables:

- User registration and profile management module

Sprint 3: Time Banking System (Part 1)

Duration: 1 week

Tasks:

- Develop functionality for users to deposit and withdraw time hours. Here, I’m working in backend only, I am building logic for users for depositing and withdrawing time hours.  I do this by modifying user schema and adding fields to track and store balance and transactions and creating endpoints for updating the user's balance when they offer or receive services.

Deliverables:

- Time banking system module

Sprint 4: Time Banking System (Part 2)

Duration: 2 weeks

Tasks:

- Conduct integration of the time banking system with user profiles. Here, I create a separate dashboard to show transaction and link it in the profile page. The balance will be shown next to personal details. After finishing a service, we can fetch the data from backend and updating it real-time by using hooks.

Deliverables:

- Completed time banking module

Sprint 5: Service Exchange (Part 1)

Goal: Implement live location tracking and backend for service exchange functionality.

Duration: 2 weeks

Tasks:

- First of all, I use geological API to capture user’s live location. And set up backend logic to handle service requests and offerings based on skill type and user location. I create API endpoints to allow users to offer and request services. Store the location and type of service of the user by updating user schema.

- Implement a method in the backend to filter services by location.*

Deliverables:

- Service exchange module

Sprint 6: Service Exchange (Part 2)

Goal: Build the frontend for searching and offering/requesting services within a user’s location.

Duration: 2 weeks

Tasks:

- So, basically here I have to make a search form where users can search through service type and here, I should send a request to the backend with the user’s location and search radius.

- Also, there should be form for users to offer or request services within their current location with the user’s location automatically attached.

- Then, I should also be able to display a list of services that the backend has filtered based on the user's location and search radius.

Deliverables:

- Fully integrated service exchange system

Sprint 7: Ratings and Reviews

Goal: Build the rating and review system for users after service exchanges.

Duration: 2 weeks

Tasks:

- Implement the ratings and reviews system for service exchanges.  Here, firstly I should update the schema to store ratings and reviews. Then, I should create a POST API endpoint where users can submit their reviews and build a form to input comments and rating.

- Develop display features for average ratings and reviews on user profiles. To calculate average ratings, I create a method in backend to calculate average rating using MongoDB’s aggregation functions. Then, I need to fetch average ratings and reviews through a GET request.

Deliverables:

- Ratings and reviews module

Sprint 8: Achievement Badges

Goal: Create a system for awarding badges to users based on specific criteria.

Duration: 2 weeks

Tasks:

- Design and implement achievement badges for user milestones. Firstly, of course I have to set up the criteria for each badge and setup the schema to store the badge information. And to award badges, I need to create a function that checks if a user has met the criteria for earning a badge and update their profile accordingly.

- Integrate badge display on user profiles. To do this, I fetch the badges from the database and display it in their profile.

Deliverables:

- Achievement badge system

Sprint 9: Discounts and Promotions

Duration: 2 weeks

Tasks:

- Firstly, I have to create a new schema in MongoDB to store business details and the discounts they offer.

- I have to create a page where users can view all the discounts available from partnered local businesses and use a GET request to fetch the available businesses and their discounts from the backend.

-Implement eligibility tracking for discounts based on time hours. Here, with the field for balance that I have in my schema, I use it to compare with the hours required for the discount and work accordingly.

Deliverables:

- Discounts and promotions module

Sprint 10: Frontend Development

Duration: 2 weeks

Tasks:

- Here, I am just giving myself time to improve my frontend and add details to wherever I can and make them responsive. (Can I do that? As we know, already design hunxa ni ta)

Deliverables:

- Completed frontend

Sprint 11: Quality Assurance (QA) & Testing (Part 1)

Duration: 1 week

Tasks:

- Conduct unit testing for backend functionalities (time banking, service exchange, and user authentication). We use frameworks like Jest or Mocha to write unit tests for backend API routes.

- Conduct unit testing for frontend components. We test frontend components like the time banking dashboard, service request form, and user profile to ensure they display data correctly and interact with the backend properly. We mock backend responses to see if these components behave correctly when receiving data or encountering errors.

- Deliverables

- Unit test reports

Sprint 12: Quality Assurance (QA) & Testing (Part 2)

Duration: 1 week

Tasks:

- Conduct integration testing for service exchange, time banking, and ratings functionalities. Here, we write integration tests that simulate a full service exchange process from offering a service to updating ratings and time balance.

- Conduct user acceptance testing (UAT) with a small group of users. Here, we invite small group of users to interact with our site and gather feedback on its usability and functionality.

Deliverables:

- Integration test reports

- UAT feedback

Sprint 13: Quality Assurance (QA) & Testing (Part 3)

Duration: 1 week

Tasks:

- Conduct performance testing for the platform under expected traffic. Here, we stimulate large traffic performing tasks on the site using tools like Apache JMeter or Locust and monitor it’s response or errors.

- Refine the platform based on feedback and identified issues. Here, we fix any bugs found during the tests and make improvements based on user feedback.

-Deliverables:

- Bug and performance reports

- Finalized platform after incorporating feedback

Timeline table for HourFlow (not updated)

| Sprints | Start Date | Days to Complete |
| --- | --- | --- |
| UI/UX Design | 1- Dec | 7 |
| User Registration & Profile Management | 8-Dec | 14 |
| Time Banking System (Part 1) | 22-Dec | 14 |
| Smart Time Banking System (Part 2) | 5-Jan | 14 |
| Service Exchange (Part 1) | 19-Jan | 14 |
| Service Exchange (Part 2) | 2-Feb | 14 |
| Ratings and Reviews | 16-Feb | 14 |
| Achievement Badges | 2-Mar | 14 |
| Discounts and Promotions | 16-Mar | 14 |
| Backend Development | 30-Mar | 14 |
| Frontend Development (Part 1) | 13-Apr | 14 |
| Frontend Development (Part 2) | 27-Apr | 14 |
| QA (Part 1) | 11-May | 7 |
| QA (Part 2) | 18-May | 7 |
| QA (Part 3) | 25-May | 7 |

# Tech Stack for HourFlow

Frontend:

- React: A dynamic JavaScript library for building user interfaces, allowing for efficient management and reuse of UI components.

- Tailwind CSS: A utility-first framework for rapid UI design, enabling modern and responsive layouts without the complexity of custom CSS.

Backend:

- Node.js: A runtime environment that executes JavaScript on the server side, providing a non-blocking architecture for handling multiple requests efficiently.

- Express.js: A minimalist framework for Node.js that streamlines API development and server-side logic management.

- Mongoose: An ODM for MongoDB and Node.js that facilitates data structuring and schema validation.

Database:

- MongoDB: A flexible NoSQL database ideal for storing user profiles, service exchanges, and time banking transactions, accommodating diverse data types.

Timeline table for HourFlow

| Sprints | Start Date | Days to Complete | End-date |
| --- | --- | --- | --- |
| UI/UX Design | 1- Dec | 7 | 7-Dec |
| User Registration & Profile Management | 8-Dec | 14 | 21-Dec |
| Time Banking System (Part 1) | 22-Dec | 7 | 28-Dec |
| Time Banking System (Part 2) | 29-Dec | 14 | 11-Jan |
| Service Exchange (Part 1) | 12-Jan | 14 | 25-Jan |
| Service Exchange (Part 2) | 26-Jan | 14 | 8-Feb |
| Ratings and Reviews | 9-Feb | 14 | 22-Feb |
| Achievement Badges | 23-Feb | 14 | 7-Mar |
| Discounts and Promotions | 8-Mar | 14 | 21-Mar |
| Frontend Development | 22-Mar | 14 | 4-Apr |
| QA (Part 1) | 5-Apr | 7 | 11-Apr |
| QA (Part 2) | 12-Apr | 7 | 18-Apr |
| QA (Part 3) | 19-Apr | 7 | 25-Apr |

HourFlow is an intuitive and innovative website that uses a concept called ‘time bank’ which entails individuals to exchange services with time hours instead of money. Individuals can earn time credits by offering services or skills to others and withdraw time by receiving services in return. This approach ensures equitable skills exchange and fosters a sense of community. Similarly, the platform takes live location data from users and limits service availability to a pre-defined radius, ensuring exchanges to happen locally and efficiently. By promoting time-based exchanges, HourFlow encourages active participation and collaboration in the community and fosters a culture of mutual support and volunteering.